CITY OF BETHLEHEM

INTER-DEPARTMENTAL CORRESPONDENCE

SUBJECT:	Request for Approval by City Council of Contract Award or Contract Price Increase Pursuant to City Ordinance, Article 121.05 (a)

Project or Contract Reference: Biosolids Dewatering Project – Electrical Contract

TO:		City Council, all members, and Council Solicitor

FROM:	Edward J. Boscola, PE, Director of Water and Sewer Resources

DATE:	November 2, 2017

On behalf of the Administration, pursuant to City Ordinances, Article 121.05, I request City Council’s approval of the following recommendation of the referenced contract award or price increase.

- Check Type of Contract or Change:

______ The contract is for over $50,000 and required to be bid under the Third Class City Code. We have advertised the above referenced project and received qualified bids.  We recommend award of the contract to the bidder identified and for the reasons stated below.

__X___ The recommendation is for a price increase of 10% or more for an existing contract over $50,000 that was previously bid and awarded under the Third Class City Code.

The contract is for the engagement of professional services. We have received and reviewed two proposals for professional services in connection with above referenced project.

- Is the contract appropriation or price increase included in this year’s budget?  X  yes   _  no

2017 Sewer Capital Fund

- Identify contract funding sources (general fund, grants, loans, etc…..):

Account #008A-88011 – New Dewatering Facility

- The name and address of the Service Provider are:

MBR Construction Services, Inc.

PO Box 14775

Reading, PA 19612

- Term of contract or estimated completion date, subject to standard extensions:

Original contract executed August 12, 2014.

- Description of project or scope of services to be provided:

MBR Construction Services was the prime electrical contractor on the Biosolids Dewatering Facility construction project at the waste water treatment plant. Change orders totaling $233,038.84 were submitted that addressed several itemized changes in scope and an extension of time due to (a) additional Work scope approved by engineer and City, (b) unforeseen field conditions, and (c) time extension.   The total change to MBR’s contract exceeds 10% of their original contract price, hence Council approval is requested per Article 121.05

- State the actual or estimated price to the City or the proposed Department budget allowance for the initial term; and state payment rate per unit of service if applicable:

$1,136,599.00 (base contract) + $233,038.84 (change orders) = $1,369,637.84

- Number of renewal term options and duration of each renewal, if any:

N/A

- Maximum dollar value of all renewals provided for beyond the original term as if all renewals were exercised:

N/A

- Reasons for recommendation of Administration and Council approval of contract:

Additional work beyond the scope of the original construction contract was required to address approved changes plus unforeseen conditions plus extension in time due to schedule delays. The WSR Department recommends approval of the change in contact price.

Please approve this recommendation by passing the accompanying resolution.  A vote of final approval is requested at the first City Council agenda listing of this matter.

By: 	Edward J. Boscola

Copies To:	Mayor

Director of Administration

Director of Budget and Finance

Law Bureau

Purchasing Bureau

Controller

Attachment:    proposed resolution

RESOLUTION NO. __________

Authorization for Contract or Amendment under Article 121.05(a)

BE IT RESOLVED by the Council of the City of Bethlehem that the Mayor and the Controller and/or such other City officials as deemed appropriate by the City Solicitor, are hereby authorized to execute a Contract or Amendment and such other agreements and documents as are deemed by the City Solicitor to be necessary and/or related thereto, with the following named contractor, for the uses and purposes indicated in the supporting Recommendation of Award of Contract Change Order  dated  November 2, 2017:

- Name of Contractor:  MBR Construction Services, Inc.

- Project or Contract Reference:  Biosolids Dewatering Project – Electrical Construction

Sponsored by

ADOPTED by Council this _______ day of __________________, 20___.

President of Council

ATTEST:

City Clerk